# Airand — User Acceptance Testing (UAT) Pack

## Summary

This pack is how the business would confirm the Airand platform does what the BRD and SRS say before the pilot goes live. It contains 49 tests: 31 scenarios covering all 30 Must user stories (assignment gets two), 12 exception and boundary tests built from the six exception flows, and 6 checklist items for requirements that have no screen.

Pass criteria for go-live: every Must scenario passes; no open Critical or High defects; Medium defects have an agreed fix date; the operational checklist is signed by the founder.

How to read a test. Each test names the user story and functional requirements it proves, the starting state, the steps a tester follows, and the result that counts as a pass. Testers record Pass / Fail and a defect ID in the last two columns.

All names, numbers and phones are simulated test data. In a real project the tests would run on a staging copy of the system with the fictional PayHold payment provider (SRS OI-03).

## Test plan

| Item | Detail |
| --- | --- |
| Scope | Release R1: vendor app (PWA), cyclist app (Android), admin console, receiver status page, core services, PayHold adapter, messaging gateway |
| Out of scope | Performance and load testing (NFR-01–04, done by the developer), penetration testing, real payment providers, the Tableau dashboard |
| Approach | Business-led scenario testing: a tester plays each role on real devices and follows the steps exactly. One full end-to-end run per day, plus the individual scenarios |
| Environment | Staging system with a copy of Zone 1 configuration; PayHold in sandbox mode; WhatsApp test number plus SMS fallback; one low-cost Android phone (2 GB RAM, Android 10) for the cyclist app |
| Duration | 5 working days, plus 2 days to retest fixes |
| Defect tool | Jira project AIR-UAT (template in section 10) |

Roles

| Role | Who | Responsibility |
| --- | --- | --- |
| UAT lead | Business Analyst | Writes and runs the plan, triages defects, reports daily |
| Business sponsor | Founder | Approves exit; signs the operational checklist |
| System admin tester | Chinedu | Runs admin console scenarios |
| Vendor testers | 2 pilot vendors (Mama Chi's Kitchen, Kopy Corner) | Run vendor app scenarios on their own phones |
| Cyclist testers | 2 trained cyclists | Run cyclist app scenarios outdoors in the zone |
| Developer | Platform developer | Fixes defects, deploys builds to staging |

Entry criteria: all Must stories built and passed by the developer's own testing; staging loaded with the test data in section 3; PayHold sandbox and WhatsApp test number working; testers briefed.

Exit criteria: 100% of Must scenarios passed; no open Critical or High defects; all exception tests run; operational checklist signed.

Defect severity

| Severity | Meaning | Example |
| --- | --- | --- |
| Critical | Money or data is wrong, or a delivery cannot be completed | Fee not refunded after cancel before assignment |
| High | A Must story cannot be done, with no workaround | Cyclist cannot enter the code offline |
| Medium | A story works with a workaround or wrong wording | Wrong cancellation fee shown before confirm, correct fee charged |
| Low | Cosmetic | Label truncated on a small phone |

## Test data (simulated)

Zone 1 settings (configured before testing): rate ₦900 · cancellation fee 20% (₦180) · open 12:00–23:30 · acknowledge timeout 60 s · queue alert 3 min · handover grace 5 min · pickup alert 10 min · delivery alert 30 min · payment expiry 10 min · package limits 8 kg, ₦50,000.

| Data item | Value | Used in |
| --- | --- | --- |
| Vendor A | Mama Chi's Kitchen, wallet ₦10,000, trial ended | Most vendor tests |
| Vendor B | Kopy Corner, wallet ₦500 (below one fee), trial ended | Transfer-per-request, insufficient balance |
| Vendor C | Test Vendor C, onboarded today (trial active) | Trial pricing |
| In-zone address | 14 Okigwe Close, Housing Area H (1.8 km) | Happy path |
| Out-of-zone address | Concorde Boulevard, Owerri (4.6 km) | Zone rejection |
| Receiver 1 | 0803 000 4417, WhatsApp active | Happy path |
| Receiver 2 | 0803 000 9001, no WhatsApp (SMS only) | SMS fallback |
| Receiver 3 | 0803 000 9002, phone switched off | Unreachable |
| Cyclist 1 | Kelechi D., on shift, at hub | Assignment, fulfilment |
| Cyclist 2 | Ngozi E., on shift, 900 m away | Nearest-cyclist test |
| Cyclist 3 | Amaka C., on shift, location 6 minutes old | Stale location |
| Admin | Chinedu (system admin) | Console tests |

## Scenarios — requesting and paying

| ID | Story · FR | Starting state | Steps | Pass when | Result | Defect |
| --- | --- | --- | --- | --- | --- | --- |
| UAT-01 | US-01 · FR-01, 05–07, 30 | Vendor A logged in; zone open; Cyclist 1 available | 1. Tap Request. 2. Enter in-zone address and Receiver 1. 3. Choose Food, tick the limits box. 4. Tap Request cyclist | Request created; wallet shows ₦900 held (₦9,100 available); screen shows "Finding your cyclist" within 5 s |  |  |
| UAT-02 | US-02 · FR-05 | Vendor A; one request made at 13:00, one at 21:00 | Open the request form both times and read the fee before confirming | Fee shown before the confirm button is active; ₦900 at both times |  |  |
| UAT-03 | US-03 · FR-03 | Vendor A | Enter the out-of-zone address | "Outside our delivery zone" appears with the zone map; confirm stays disabled; no money held |  |  |
| UAT-04 | US-05 · FR-11, 34; IR-01 | Vendor B (₦500) | 1. Open Wallet → Top up. 2. Pay ₦10,000 to the account shown using the PayHold sandbox | Unique account and reference shown; balance becomes ₦10,500 within 60 s of confirmation; ledger shows a top-up row |  |  |
| UAT-05 | US-06 · FR-06, 08 | Vendor B reset to ₦500 | 1. Make a request. 2. Pay the transfer reference within 10 min | A transfer reference is offered because the wallet is short; request becomes active when PayHold confirms |  |  |
| UAT-06 | US-07 · FR-10, 36 | Vendor A with three requests: one waiting, one assigned, one picked up | Try to cancel each | Waiting: ₦900 back in wallet. Assigned: warning "₦180 cancellation fee, ₦720 refunded" shown before confirm, then ₦720 back within 60 s. Picked up: no cancel option, message to call Airand |  |  |
| UAT-07 | US-38 · FR-52, 53 | Vendor A | 1. Leave category empty, then pick Documents without ticking limits. 2. Tick limits, request. 3. At pickup, cyclist taps Refuse · over limits | Confirm disabled until category and box are set; cyclist sees "Documents"; after refusal the request is Cancelled with reason, vendor refunded ₦720, admin alerted |  |  |

## Scenarios — assignment and the admin console

| ID | Story · FR | Starting state | Steps | Pass when | Result | Defect |
| --- | --- | --- | --- | --- | --- | --- |
| UAT-08 | US-09 · FR-14 | Cyclist 1 at hub (300 m from vendor), Cyclist 2 at 900 m, both available | Vendor A makes a request | Cyclist 1 is offered the job within 5 s; Cyclist 2 is not |  |  |
| UAT-09 | US-09 · FR-14 (tie-break) | Two cyclists the same distance away; Cyclist 2 idle longer | Vendor A makes a request | The cyclist idle longest gets the offer |  |  |
| UAT-10 | US-10 · FR-15 | Cyclist 1 nearest, Cyclist 2 next | Cyclist 1 ignores the offer for 60 s | After 60 s the offer goes to Cyclist 2; admin console shows an "offer not accepted" alert naming Cyclist 1 |  |  |
| UAT-11 | US-11 · FR-16 | All on-shift cyclists busy | Vendor A makes a request; then one cyclist finishes a job | Vendor sees "All cyclists busy, about N min"; admin alerted after 3 min; when a cyclist frees up, the oldest waiting request is assigned first |  |  |
| UAT-12 | US-12 · FR-17 | An assigned delivery | Chinedu chooses Reassign, picks Cyclist 2, types a reason | First cyclist released; Cyclist 2 offered the job; delivery history shows the override with Chinedu's name and reason |  |  |
| UAT-13 | US-27 · FR-46 | Six open deliveries in different states | Open the admin console | Each delivery appears in its state lane with time in state; every on-shift cyclist shows state and location age; page updates without reload |  |  |
| UAT-14 | US-28 · FR-28, 47 | Delivery assigned 10 min ago, not picked up | Watch the console; click Call cyclist | Alert appears with Call cyclist, Call vendor and Reassign; after acting, the alert shows who resolved it and when |  |  |
| UAT-15 | US-37 · FR-51 | Console open | Switch to Map, log out, log back in | Map shows zone boundary, cyclists, vendors with open requests and drop-offs, with alerts highlighted; Map view is remembered after login |  |  |
| UAT-16 | US-30 · FR-25, 27 | One delivery closed "without code" | Open the review queue; choose Confirm delivered | Delivery shows cyclist, reason and phone check; after confirming it closes and can no longer be edited |  |  |

## Scenarios — the cyclist and the receiver

Run these outdoors in the zone on the low-cost Android phone, so signal and screen size are realistic.

| ID | Story · FR | Starting state | Steps | Pass when | Result | Defect |
| --- | --- | --- | --- | --- | --- | --- |
| UAT-17 | US-22 · FR-41 | Cyclist 1 logged in, off shift | Tap Start shift; later, with no job, tap End shift | Status becomes Available and the console shows a fresh location every minute; after ending, status is Off shift and location stops |  |  |
| UAT-18 | US-14 · FR-42 | Cyclist 1 available, phone in pocket | Vendor A makes a request | Phone sounds and vibrates; full-screen offer shows vendor name, distance and a 60 s countdown; Accept is one large button |  |  |
| UAT-19 | US-15 · FR-43; IR-03 | Cyclist 1 has accepted | Tap Navigate; after pickup, tap Navigate again | The phone's maps app opens with the vendor; after pickup it opens with the drop-off |  |  |
| UAT-20 | US-16 · FR-22 | Cyclist 1 at the vendor | Slide to confirm pickup | Delivery shows Picked up with the time; vendor app updates; receiver page shows an ETA |  |  |
| UAT-21 | US-17 · FR-23 | Cyclist 1 arrives; vendor holds the food for 7 min | Do nothing in the cyclist app | Arrival recorded automatically (tap or within 50 m for 30 s); at 5 min a vendor-delay flag is written; the cyclist's metrics stop at arrival; the vendor's handover time is 7 min |  |  |
| UAT-22 | US-18 · FR-24 | At the door with Receiver 1 | Enter the correct code | Delivery becomes Delivered; ₦900 moves from held to settled; Cyclist 1 returns to Available |  |  |
| UAT-23 | US-19 · FR-25 | Receiver present but has deleted the message | Choose "No code?", confirm the receiver's phone, pick a reason | Delivery marked Delivered without code and sent to the admin review queue; cyclist released |  |  |
| UAT-24 | US-20 · FR-26 | Drop-off for Receiver 3 (phone off) | Wait 10 min, call twice, tap "Can't reach them" | Admin alerted to call the vendor's number; after admin confirms, delivery is Failed with reason; vendor told to expect the food back; fee settled |  |  |
| UAT-25 | US-21 · FR-44; NFR-05 | Phone in aeroplane mode after pickup | Enter the code offline; switch aeroplane mode off after 3 min | Screen confirms the action offline; on reconnection it syncs with the original time; console shows a sync-delay flag |  |  |
| UAT-26 | US-24 · FR-21; IR-02 | Two requests: Receiver 1 and Receiver 2 | Cyclist accepts each | Receiver 1 gets a WhatsApp with vendor name, 4-digit code and link within 10 s; Receiver 2 gets an SMS within 40 s |  |  |
| UAT-27 | US-25 · FR-38, 40 | Receiver 1 has the link | Open it on a phone browser, before and after pickup, and again 25 h after delivery | No login; shows status words, cyclist first name, ETA after pickup, vendor phone; progress shows only Picked up and At your door; updates by itself; link no longer shows data after 24 h |  |  |

## Scenarios — records, statements and settings

| ID | Story · FR | Starting state | Steps | Pass when | Result | Defect |
| --- | --- | --- | --- | --- | --- | --- |
| UAT-28 | US-32 · FR-32 | Vendor A with three open deliveries | Open the vendor app's Active screen and wait through a pickup | Each shows state, cyclist first name and time elapsed; the picked-up one changes without refreshing |  |  |
| UAT-29 | US-33 · FR-33 | Vendor A after a day of tests | Open History, filter to today | Every delivery appears with times, fee, outcome and reason, including the failed and cancelled ones from earlier tests |  |  |
| UAT-30 | US-34 · FR-35; RUL-22 | A test week completed; Monday 06:00 job run on staging | Open Wallet → statement; tap Share on WhatsApp | Statement shows deliveries, fees, the ₦180 cancellation fee, opening and closing balance, and vendor-delay count; totals match the ledger exactly; PDF shares to WhatsApp |  |  |
| UAT-31 | US-35 · FR-50 | Chinedu logged in to the console | Change the rate from ₦900 to ₦1,000; make a new request; check an open one; change back | New request is priced ₦1,000; the open request keeps ₦900; the change log shows Chinedu, time, old and new value |  |  |

## Exception and boundary tests

These try to break the rules on purpose. Each of the six exception flows from the Future-State Design (EX-01 to EX-06) has at least one test; the boundary tests check the exact edge of each timer and limit.

| ID | Exception · rule | Steps | Pass when | Result | Defect |
| --- | --- | --- | --- | --- | --- |
| UAT-32 | EX-01 Payment never confirmed · RUL-02 | Vendor B makes a request and does not pay the transfer | At 10 min the request becomes Expired; vendor told; no cyclist ever offered the job; nothing held |  |  |
| UAT-33 | EX-01 boundary | Pay the transfer at 9 min 50 s | Request becomes active and is assigned normally |  |  |
| UAT-34 | EX-02 Outside zone · RUL-07 | Drop the map pin just outside the boundary line, then just inside | Outside: rejected before payment. Inside: accepted |  |  |
| UAT-35 | EX-02 Zone closed · RUL-08 | Make a request at 23:31, then at 12:00 next day | 23:31: rejected with "zone closed" and next opening time. 12:00: accepted |  |  |
| UAT-36 | EX-03 No cyclist free · RUL-14 | All cyclists busy; vendor cancels while waiting | Full ₦900 refunded; no cancellation fee because no cyclist was assigned |  |  |
| UAT-37 | EX-04 Cyclist cannot continue · RUL-13, 15 | After pickup, cyclist reports a breakdown; Chinedu reassigns | Incident logged; new cyclist assigned; delivery history shows both cyclists; fee charged once |  |  |
| UAT-38 | EX-04 Stale location · FR-18 | Cyclist 3 (location 6 min old) is the nearest | Cyclist 3 is skipped; next nearest offered; console flags Cyclist 3 |  |  |
| UAT-39 | EX-05 Vendor delay boundary · RUL-17 | Handover at 4 min 55 s, then a second test at 5 min 05 s | First: no flag. Second: vendor-delay flag; never counted against the cyclist |  |  |
| UAT-40 | EX-06 Receiver unreachable · RUL-19 | Cyclist taps "Can't reach them" after only 4 min | The admin alert shows the wait so far (4 min) and the number of calls, so Chinedu can ask the cyclist to keep trying; the delivery is not marked Failed until Chinedu confirms |  |  |
| UAT-41 | Wrong code · FR-24 | Enter a wrong code three times | After each: "wrong code (n of 3)". After the third: entry locked and admin alerted |  |  |
| UAT-42 | Cancellation boundary · RUL-04 | Vendor cancels in the same second the cyclist accepts | Exactly one outcome: either full refund (cancel first) or ₦180 fee (accept first), never both, never neither; ledger balances |  |  |
| UAT-43 | Money never lost · RUL-02, 05 | At the end of the test day, compare wallet ledgers with payment records | For every delivery: held = settled + refunded. Sum of wallet movements equals sum of payment records |  |  |

## Operational checklist

Some requirements are met by procedures, not screens. These are checked by looking at evidence, and the founder signs each one.

| ID | Requirement | Check | Evidence | Signed |
| --- | --- | --- | --- | --- |
| OPS-01 | BR-21 · CLRD licence | A NIPOST CLRD Regional licence (South-East) is held and in date | Licence certificate number and expiry date |  |
| OPS-02 | BR-21 · CAC registration | Airand is registered with CAC with courier/logistics in its objects | CAC certificate |  |
| OPS-03 | BR-21 · Complaints procedure | A written complaints procedure exists, vendors receive it at onboarding, and the system admin knows how to log a complaint | Procedure document; onboarding pack |  |
| OPS-04 | BR-20 · Trained, equipped cyclists | Every pilot cyclist has a training record, insulated bag, uniform, lights and a working phone with the app | Training log; kit sign-out sheet |  |
| OPS-05 | BR-22 · NFR-08, 12 · Records | An admin can export 12 months of delivery, payment and exception records as CSV, with receiver phones masked | Sample export file |  |
| OPS-06 | RUL-09 · BR-02 · Roster and hub | First week's roster is published with at least 60% of cyclist-hours after 18:00; the hub is lit and has secure bike storage | Roster; hub photo |  |

## Defect log and sign-off

Defect log template (one row per defect, kept in Jira project AIR-UAT)

| Field | What to write | Example |
| --- | --- | --- |
| Defect ID | AIR-UAT-nn | AIR-UAT-07 |
| Test ID | The failing test | UAT-06 |
| Summary | One line, what went wrong | Cancel after assignment refunds ₦900 instead of ₦720 |
| Steps to reproduce | Numbered, from the test's starting state | 1. Request. 2. Cyclist accepts. 3. Vendor cancels |
| Expected / actual | From the test's "Pass when" / what happened | Expected ₦720 refunded, ₦180 kept / ₦900 refunded |
| Severity | Critical · High · Medium · Low (section 2) | Critical |
| Evidence | Screenshot, time, delivery reference | AR-1088, 14:22 |
| Status | New → In fix → Ready to retest → Closed / Rejected | New |
| Owner and fix date | Developer and agreed date | Developer, 16 Oct |

Daily report: tests run, passed, failed, blocked; open defects by severity; anything that threatens the exit date.

Sign-off

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Business sponsor | Founder | Go / No-go |  |
| System admin | Chinedu | Accepted / Not accepted |  |
| UAT lead | Business Analyst | Exit criteria met: yes / no |  |

## Traceability

This completes the last column of the Requirements Traceability Matrix in the SRS: every business requirement now traces to the tests that prove it.

| BR | Requirement | Proved by |
| --- | --- | --- |
| BR-01 | Zones with boundary and hours | UAT-03, 31, 34, 35 |
| BR-02 | Stationed pool, peak roster | UAT-17, OPS-06 |
| BR-03 | Pool sized to demand | UAT-31, OPS-06; ongoing through the dashboard (utilisation, queue rate) |
| BR-04 | Retainer pay | Should story US-23; test in the post-pilot release |
| BR-05 | Vendor requests a delivery | UAT-01, 07 |
| BR-06 | Fixed rate shown first | UAT-02, 31 |
| BR-07 | Payment before activation | UAT-04, 05, 32, 33 |
| BR-08 | Decline outside zone | UAT-03, 34 |
| BR-09 | Automatic assignment | UAT-08, 09, 10, 11, 38 |
| BR-10 | Admin sees all, can override | UAT-12, 13, 14, 15 |
| BR-11 | Pickup and delivery recorded | UAT-19, 20, 22, 25 |
| BR-12 | Receiver code | UAT-22, 26, 41 |
| BR-13 | Exception procedure | UAT-21, 23, 24, 37, 39, 40 |
| BR-14 | Receiver status page | UAT-27 |
| BR-15 | Vendor active and history | UAT-28, 29 |
| BR-16 | Weekly statement | UAT-30 |
| BR-17 | Management reporting | Should story; covered by the Tableau dashboard QA in Phase 8 |
| BR-18 | One-day onboarding | Should story; procedure walkthrough before pilot |
| BR-19 | Free trial | Should story US-08; Vendor C test data ready for an extra test |
| BR-20 | Trained, equipped cyclists | OPS-04 |
| BR-21 | Licence and complaints | OPS-01, 02, 03 |
| BR-22 | 12-month records | UAT-16, 43, OPS-05 |
| BR-23 | Package limits | UAT-07 |
| Rules | Refunds and money (RUL-02, 04, 05) | UAT-06, 36, 42, 43 |

Coverage: 19 of 23 business requirements are proved by Must tests or the checklist. The other four (BR-04, 17, 18, 19) rest on Should stories and are scheduled for the first post-pilot release; that is a deliberate scope decision, not a gap.